IEX Escalations — Detailed Status Report

Report Date: June 29, 2026

Teams: Shivneri | Rajgad

# Executive Summary

Total Active Escalations: 6

In Progress: 4

Pending Support: 1

Open (New): 1

Status Distribution

| Ticket ID | Customer | Status |
| --- | --- | --- |
| WFM-176982 | Assurant Inc. | WFM-173234 Fix with 8.1.6 – 30th June |
| WFM-176534 | CISCO RTA restart – escalation already closed with workaround | WFM-176534 Fix with 8.1.6 – 30th June |
| WFM-176906 | BET365 Group Limited – Zendesk extractor OOM | WFM-177178 fix with 26.3 – 7th July |
| WFM-176333 | CHHJ Franchising LLC – RTA Restart - Twilio | WFM-178280 with 26.4 – ASC - mid July |
| WFM-179259 | Jackson National Life Insurance – RTA Restart – Cxone cluster | WFM-178730 HF 8.1.6.1 - mid July |
| WFM-178342 | Chewy, Inc. | Genesys Enhancement – process outbound as inbound – part of 26.4 roadmap |
| WFM-179505 | Southern California Gas Co. | Open |
| WFM-174922 | ASC Auto-Reconnect & Resiliency – IMDS Not escalation. This is ASC auto-connect capability | 26.4 – mid July |

Key Themes & Patterns

1. ACD Integration Data Quality Issues: Two escalations (WFM-179505 - Southern California, WFM-176982 - Assurant) involve historical data integrity problems in SWXIFACE processing — one for Amazon Connect, one for Cisco UCCE.

2. Memory/OOM Issues: WFM-176906 (BET365) has a confirmed OOM defect in the Zendesk Historic Extractor with fix targeted for release 26.3 (June 30, 2026). DUE TODAY.

3. RTA Stability After Maintenance: WFM-176333 (CHHJ) is a recurring issue — 8 months of RTA feed loss post maintenance due to null event NPE in Twilio ASC. Bug WFM-178280 targeted for 26.4.

4. Genesys Callback AHT: WFM-178342 (Chewy) requires extractor service change for handle time calculation of callbacks — active engineering collaboration with customer.

5. Internal Proactive Case: WFM-179259 (Jackson National) is an internal maintenance log analysis, not a customer-reported defect.

Critical Actions Required

- URGENT — WFM-176906 (BET365): Fix version 26.3 due June 30, 2026 (TOMORROW). Confirm WFM-177178 (bug) is on track to close before release.

- HIGH PRIORITY — WFM-176333 (CHHJ): Customer has experienced recurring RTA outages for 8 months post maintenance. Awaiting customer response on Twilio null events since June 16. Escalate follow-up urgently.

- HIGH PRIORITY — WFM-179505 (SoCal Gas): New Open ticket — files pass but don't update Queue History. No fix version assigned yet. Needs R&D root cause analysis in SWXIFACE.

- WFM-178342 (Chewy): Extractor service change needed for Genesys callback handle time. Working session with customer planned for June 26. Confirm outcome.

- WFM-176982 (Assurant): Defect linked (WFM-173234, Done), fix version 8.1.Future. Confirm timeline with product for 8.1.x release.

## WFM-179505 - Southern California Gas Company (USA) — Amazon Connect SWXIFACE — Historical Repost Failure Investigation

Case ID: CSTK0187170 | CS4655964

Assignee: Tushar Patil

Status: OPEN

WFM Version: WFM 8.0.2.0 (RCP 8.0.3)

ACD Type: Amazon Connect

Hosted: Yes — Cloud

Impact: High

Description

Historical data is missing for multiple intervals (Dec 28–31, 2025) in Intraday. The customer provided Amazon Connect ACD files and reposting was attempted via automation script and manual methods. Two failure scenarios exist:

Scenario 1: Files show PASS in r_filesrcvd but corresponding interval data does not update in Queue History.

Scenario 2: Files repeatedly fail processing and hit max retry count (3 attempts), resulting in 'Reached max. number of attempts' errors, .err extension rename, and FAIL status in r_filesrcvd.

Work Done & Findings

File format validated — column structure is identical between affected and successfully processed files. Troubleshooting steps performed:

1. Verified r_filesrcvd entries and confirmed some files pass extraction but Queue History remains unupdated.

2. Compared file column headers — no differences found between affected and working files.

3. Increased QueueStatsReprocessing max value from 120 to 180 days in r_features table — issue persisted.

4. Removed bad entries from r_repostsrcvd and reattempted — same failures.

5. Added missing parameter ('aws.1', 'VAR:MAX_FILEUPLOAD_TIME', 'PT1H') in r_swxifacejobparms — did not resolve.

6. Customer generated fresh ACD file exports — same behavior.

Key log finding: WrapupHook logs 'Not updating r_filesrcvd: status=UNKNOWN' after attempt 2, then TooManyAttemptsTask fires at attempt 3. Root cause of why UNKNOWN status persists despite extract PASS is under investigation.

Next Steps

1. R&D to analyze why WrapupHook is leaving status=UNKNOWN despite PASS on extract step.

2. Review SWXIFACE job code for Amazon Connect file processing — specifically WrapupHook.java and TooManyAttemptsTask.java.

3. Determine if issue is specific to year-end 2025 files or a broader processing defect.

4. Create defect ticket if root cause confirmed as product bug.

Fix Version & Bug Analysis No "is fixed by" linked issue found. No bug IDs referenced in comments. Fix version not determinable from current Jira data.

## WFM-179259 - Jackson National Life Insurance Co. — INTERNAL CASE — Maintenance Log Analysis (xw06 Cluster)

Case ID: CSTK0187029 | CS4831038

Assignee: Kaushal Bajaj

Status: In Progress

WFM Version: WFM 8.0

Priority: Medium

Impact: None (Internal/Proactive)

Description

This is an internal proactive case (not customer-reported) created to analyze SWXEVD logs for the xw06 and xw07 clusters during scheduled cloud maintenance activity on June 22, 2026, as discussed between Kumar Amitesh and Kaushal Bajaj. The case was escalated to Kaushal for log review after three sets of logs were collected: bkp1 (post first SWXEVD restart), bkp2 (after event push), and bkp3 (post second restart).

Work Done & Findings

Logs for xw06 and xw07 clusters uploaded to SharePoint during maintenance window. Three log snapshots captured at distinct maintenance phases. Bug WFM-178730 (Race condition at startup leads to NPE when ACD ADD event arrives before CUSTOMER ADD event) is linked to this ticket — this race condition affects rtaupdater, haupdater, and schedulenotifier flows in CXone clusters with ~20 tenants per WFM instance.

The linked bug documents that getParentScope() returns null during startup when an ACD ADD event races ahead of the CUSTOMER scope node being registered in HierarchicalScopeContextHolder. This results in NPE at constructNodeScopeAttributes():349. This is non-deterministic and depends on thread scheduling at JVM startup.

Next Steps

1. Kaushal Bajaj to complete log analysis for xw06/xw07 clusters post maintenance.

2. Determine if NPE from WFM-178730 race condition manifested during June 22 maintenance window.

3. Track WFM-178730 fix assignment and version targeting.

| Fix Version & Bug Analysis |  |
| --- | --- |
| Bug | WFM-178730 – Race condition at startup leads to NPE in case the ACD ADD event arrives before the CUSTOMER ADD Event |
| Bug Status | New |
| Fix Version(s) | Not yet assigned |
| Source | Linked via 'is fixed by' |
| Root Cause | Race condition: ACD ADD event processed before parent CUSTOMER scope node is fully registered in HierarchicalScopeContextHolder. getParentScope() returns null at constructNodeScopeAttributes():349. Affects rtaupdater, haupdater, schedulenotifier. |
| Components | Not specified (CXone cluster level) |

## WFM-178342 - Chewy, Inc. — Genesys ACD — Extractor Change Required for Callback Handle Time Calculation

Case ID: CSTK0186648 | CS4820285

Assignee: Ritesh Pawar (investigation lead: Kaushal Bajaj)

Status: In Progress

WFM Version: WFM 8.0

ACD Type: Genesys

Impact: High — AHT inaccurate for all callback interactions

Description

Callback interactions in Genesys ACD are being calculated as outbound AHT instead of inbound AHT. The customer is testing courtesy callbacks and voicemail callbacks. Callback time is attributed to an outbound queue instead of the originating inbound queue, causing incorrect AHT metrics for inbound queues.

Work Done & Findings

Root cause identified: In both courtesy callback and voicemail callback scenarios, the expected handleTime field is missing from the Genesys callback record. The extractor service therefore calculates rightPartyContactTime for the outbound queue instead of handleTime for the inbound queue. This is specific to Chewy's callback setup — no other customers have reported this for callbacks.

Investigation revealed two distinct callback types at Chewy: (1) Courtesy Callback — using standard Callback interaction; (2) Voicemail handling — using Callback interaction differently. Customer confirmed these use different setups internally.

Customer working session on June 24–25: R&D discussed potential fix involving two new Genesys metrics — tActiveCallback and tActiveCallbackComplete — which could enable correct handle time calculation. Examples shared across intervals showing where these metrics are populated vs. not for callback interactions.

Pending actions from June 26 working session: (1) R&D to review Courtesy Callback queue intervals with new metrics; (2) Customer to assess whether new metrics for handle time calculation would impact other queues.

Next Steps

1. Complete review of June 26 working session outcomes — confirm whether tActiveCallback/tActiveCallbackComplete solution is validated.

2. Create defect/enhancement ticket for extractor service change to use new Genesys metrics for inbound handle time calculation on callback records.

3. Customer to provide assessment on whether new metric-based calculation affects non-callback inbound queues.

4. Define fix version and assign to engineer.

Fix Version & Bug Analysis No "is fixed by" linked issue found. No bug IDs referenced in comments. Fix version not determinable from current Jira data.

## WFM-176982 - Assurant Inc. — Cisco UCCE SWXIFACE — Invalid r_agtqueuestats Records (Fix in 8.1.Future)

Case ID: CSTK0185372 | CS4627518

Assignee: Sanket Nikam

Status: In Progress

WFM Version: WFM 8.1

ACD Type: Cisco UCCE

Impact: High — Incorrect Estimated Staff calculations in MU Results Exporter

Description

Agent/timestamp records for Queue 10023 appear in r_agtqueuestats table even though this queue was intentionally removed from a Contact Type (CT) in May 2024. The queue remains active in Cisco and continues to receive/handle contacts. These invalid records corrupt Estimated Staff calculations in the MU Results Exporter (MU 6000100, 15 agents affected, 3 CTs involved — none with queue 10023 assigned).

Work Done & Findings

Root cause found: SWXIFACE's Cisco UCCE processing job inserts r_agtqueuestats records for queue 10023 because the queue is still active in Cisco and appears in historical files (format: 051426.0000). WFM does not drop the data for queues removed from CTs when the queue is still active at the ACD level. The customer intentionally removed the queue from the CT but left it active in Cisco because it was moved to another line of business.

SWXIFACE job config: cisco-ucce.1, cron: 10 */2 * * * ?, jobPath: ${TVSWXIFACECONF}/swxiface/cisco/calltype. Data flows from Cisco historical files through SWXIFACE into r_agtqueuestats without CT assignment validation.

Defect WFM-173234 was previously created (Status: Done) to fix a related r_agtqueuestats query issue in the MU Results Exporter. However, a second defect (linked to WFM-176982) has been created by Sanket Nikam to address the root cause of invalid record insertion — fix targeted for 8.1.Future.

Next Steps

1. Track the new defect linked to WFM-176982 — confirm fix is assigned and targeted for 8.1.Future.

2. Clarify with product team what 8.1.Future maps to in terms of release date.

3. Determine if customer needs interim workaround (e.g., manual deletion of invalid r_agtqueuestats records, or removing the queue from Cisco routing).

4. Confirm with customer whether queue 10023 should be deactivated in Cisco routing since it is no longer assigned to any WFM CT.

| Fix Version & Bug Analysis |  |
| --- | --- |
| Bug | WFM-173234 – Unexpected r_agtqueuestats records appearing in table for queue that is not assigned to any CT. |
| Bug Status | Done |
| Fix Version(s) | 8.1.Future |
| Source | Linked via 'is fixed by' |
| Root Cause | SWXIFACE inserts r_agtqueuestats records for queues still active in Cisco ACD even after de-assignment from WFM CT. Data from Cisco files is not filtered by CT assignment during historical file processing. |
| Components | SWXIFACE |

## WFM-176906 - BET365 Group Limited — Zendesk Historic Extractor — OOM Bug Fixed in Release 26.3 (DUE JUNE 30)

Case ID: CSTK0185260 | CS4769775

Assignee: Sanket Nikam

Status: In Progress

WFM Version: WFM 8.0.5 (on-premise extractor v2.5.1), Cloud 8.1

ACD Type: Zendesk (on-premise extractor service)

Impact: High — Missing Zendesk historical data, repeated JVM crashes, manual recovery required

Due Date: June 29, 2026 (Fix release 26.3 — June 30, 2026)

Description

The Zendesk Historic Extractor on-premise service (v2.5.1) on server wfm-pl-app1-bgl.euw1.niceondemandaws.internal crashes repeatedly with 'GC overhead limit exceeded' OOM errors, causing CSV files to be missed during transmission to the transformer server. Customer allocated 8GB JVM heap but the service crashes within 3–11 hours per JVM cycle. Volume will increase significantly with upcoming FIFA World Cup.

Work Done & Findings — ROOT CAUSE IDENTIFIED

Root cause fully identified by Sanket Nikam. The TicketsMap (in-memory ticket tracking map) grows unboundedly due to four compounding defects:

1. Entries accumulate permanently for non-closed tickets. Only 'closed' or 'deleted' status tickets are removed. At crash: 48,624 records with 0 removals. Tickets in open/pending/hold/solved states stay for JVM lifetime.

2. Unconfigured channel tickets (e.g., side_conversation) are logged as 'ignored' but already inserted into the map. These never receive a queue ID, never reach CSV write, and are never marked for deletion — permanent memory leak.

3. The auditsHavingCustomQPropChangeMap inside each TicketEntity accumulates audit data across every processing cycle and is never purged.

4. Redundant 3x JSON parsing per ticket and toString().contains() field matching amplify GC pressure on top of a full old generation.

Combined: 8GB heap fills within 3–11 hours → GC overhead OOM → JVM restart → CSV data loss to transformer. Job runs every 5 minutes; 30,000–200,000 active tickets exist at any time for BET365.

Defect WFM-177178 raised and linked. Fix assigned to Suraj Dubey. Fix targeted for release 26.3 (June 30, 2026).

Next Steps

1. URGENT: Confirm WFM-177178 fix is complete and on track for 26.3 release (June 30, 2026).

2. Verify fix addresses all four root causes: TTL-based eviction, unconfigured channel cleanup, audit data purge, and redundant JSON parsing.

3. Coordinate with customer for post-fix validation in UAT and production.

4. Consider interim workaround: manual JVM restart schedule or heap increase beyond 8GB until fix ships.

| Fix Version & Bug Analysis |  |
| --- | --- |
| Bug | WFM-177178 – Zendesk Historic Extractor — Unbounded in-memory Tickets Map causes OOM crashes and data loss |
| Bug Status | In Progress |
| Fix Version(s) | 26.3 (Release Date: June 30, 2026) |
| Source | Linked via 'is fixed by' |
| Root Cause | TicketsMap grows unboundedly — entries for non-closed tickets never evicted, unconfigured channel entries leak permanently, audit maps never purged, redundant JSON parsing amplifies GC pressure. Combined causes OOM in 3–11 hours per JVM cycle. |
| Components | Historic Extractor (Zendesk) |

## WFM-176333 - CHHJ Franchising LLC — Twilio ASC — Null Event NPE Causes RTA Outage Post-Maintenance (Bug in 26.4)

Case ID: CSTK0184402 | CS4734184

Assignee: Kaushal Bajaj

Status: Pending Support

WFM Version: WFM 8.0

ACD Type: Twilio Flex (ASC + Generic RTA)

Impact: High — Recurring RTA outages post every cloud maintenance since go-live (8 months)

Description

Customer has lost the RTA feed after every scheduled cloud maintenance since going live ~8 months ago, impacting MUs 1001–1008 and 2001–2002. Customer frustration is high: 'I shouldn't have to open a ticket every single time there's scheduled maintenance.' Agents are incorrectly marked out of adherence. The issue requires a manual ASC restart each time to recover.

Work Done & Findings — ROOT CAUSE IDENTIFIED

Root cause fully identified by Kaushal Bajaj. Two-part problem:

Part 1 — NPE on WFM Reconnect (Primary Cause of Outage):

Twilio sends webhook events with activity_name: null for certain workers. Producer.parseRTAFeed() creates new AgentStatusData(email, null) with no null guard. This null entry persists in AgentStateMap indefinitely until ASC restarts. On WFM reconnect (after maintenance/network drop/heartbeat timeout), WFM sends STATREQ for full agent snapshot. AgentStateMap.getArrayList() hits line 95 — new String(null) → NullPointerException. Every reconnect attempt fails. Protocol-level heartbeats continue firing (masking the failure). Only recovery: manual ASC restart. Bug WFM-178280 raised to fix null event handling resiliency.

Part 2 — Requests Without X-Twilio-Signature Header (Secondary):

Since April 30, 2026 the ASC receives requests to /realtimefeed without X-Twilio-Signature header, occurring in bursts of 4 every ~60 seconds (total 352K+ error lines across 6 log files). Rejected at filter level, no direct RTA impact, but customer investigation ongoing to identify the source IP.

Maintenance context: All services (WFM, ASC, RTA, Historical) were stopped simultaneously using CAP tool across ~3000 WFM servers with no specific restart sequence. ASC and WFM restart timing creates the race condition where null events in AgentStateMap poison the reconnect flow.

Fix WFM-178280 targeted for release 26.4 (September 30, 2026). Workaround: Restart ASC before WFM reconnects during maintenance windows.

Next Steps

1. ESCALATE: Follow up with customer on priority (as requested by Kaushal June 23) — needed to confirm null event origin and proceed with implementation planning.

2. Confirm WFM-178280 fix scope: null guard in Producer.parseRTAFeed() and AgentStateMap.getArrayList() at minimum.

3. Raise network investigation ticket to identify IPs sending requests without X-Twilio-Signature (as requested June 2 — status unknown).

4. For next maintenance window: ensure ASC is restarted AFTER WFM to avoid the null event NPE race condition (interim procedure).

5. Confirm whether null activity_name events from Twilio are expected or a Twilio API/webhook configuration issue.

| Fix Version & Bug Analysis |  |
| --- | --- |
| Bug | WFM-178280 – [Twilio ASC] Storing null events in AgentStateMap leads to NPE during reconnection with Generic RTA |
| Bug Status | New |
| Fix Version(s) | 26.4 (Release Date: September 30, 2026) |
| Source | Linked via 'is fixed by' |
| Root Cause | Twilio sends null activity_name events. ASC stores AgentStatusData(email, null) in AgentStateMap without null guard. On WFM reconnect, STATREQ triggers AgentStateMap.getArrayList() → NPE at line 95 → WFM disconnects indefinitely. Protocol heartbeats continue masking failure. Only recovery: manual ASC restart. |
| Components | ASC (Twilio) |