IEX Escalations - Detailed Status Report

Report Date: May 18, 2026

Prepared by: IEX WFM Integrations R&D Team

# Executive Summary

This report covers 8 active escalations as of May 18, 2026 on the WFM Sustenance Wiser Assignments Prioritization board. The escalations span HR Integration (Workday), ACD Integration (Cisco, Amazon Connect, LivePerson), and WFM Monitoring categories. Three escalations have confirmed linked bug fixes; five require further investigation or are pending external dependencies.

Key Highlights:

- 5 High-impact escalations require urgent attention: CBE Companies, United Health Group, Eversource Energy, SaskEnergy, CHHJ Franchising LLC

- 3 escalations have confirmed linked bug fixes in progress: WFM-173128 (WFM-174596, Resolved - HF 8.0.8.2), WFM-175030 (WFM-176275, 8.0.Future - targeted 8.0.9/10), WFM-174996 (WFM-176228, 8.0.10)

- Recurring post-maintenance RTA loss patterns observed at both CHHJ Franchising LLC and TELUS Health Singapore - systemic issue warranting investigation

- Discover Financial Services bug (WFM-176275) flagged by CCB to consider 8.0.9 inclusion - currently targeted 8.0.10 (~Sep 26); Anand recommends earlier

- GEICO Workday integration (WFM-176505) is newly opened - R&D environment testing required before customer engagement

# Escalation Status Summary

| Ticket | Customer | Status | Impact | Assignee |
| --- | --- | --- | --- | --- |
| WFM-173128 | CBE Companies, Inc. | In Progress | High | Suraj Dubey |
| WFM-173223 | United Health Group | Pending Support | High | Kaushal Bajaj |
| WFM-175030 | Discover Financial Services | Pending Support | Medium | Kaushal Bajaj |
| WFM-170739 | Eversource Energy | In Progress | High | Sanket Nikam |
| WFM-174996 | SaskEnergy | In Progress | High | Tushar Patil |
| WFM-176333 | CHHJ Franchising LLC | In Progress | High | Tushar Patil |
| WFM-176414 | TELUS Health Singapore | In Progress | Medium | Kaushal Bajaj |
| WFM-176505 | Govt. Employees Insurance (GEICO) | Open | Medium | Ritesh Pawar |

## WFM-173128 - CBE Companies, Inc. - HR/Workday POST PTO Job Fails | Bug Fixed in HF 8.0.8.2 | Fix in 8.0.Future

Ticket: WFM-173128 | Case: CSTK0179942 | CS4660438

Status: In Progress | Assignee: Suraj Dubey | Impact: High

Category: HR Integration (Workday) | WFM Version: 8.0.7.0

### Description

CBE Companies is running WFM 8.0.7.0 integrated with Workday HR. PTO requests that are approved via the automated WFM time-off wait list are not being sent to Workday. When an agent (e.g., Mark Leonard Baguio) places a PTO request through the wait list and it is automatically approved, the approval is captured in WFM but the corresponding push to Workday fails silently. This results in WFM and Workday being out of sync, potentially impacting payroll and scheduling accuracy.

### Work Done

Root Cause Identified: When an agent is deleted from Workday but still has future leave entries in the R_hractiontimeoffrequest table, the POST PTO job throws a TvServiceException at HrDirectComponent.java:390 when it cannot find the agent's record in R_HRSYSTEMSYNCMAPPING. This exception causes the ENTIRE batch job to abort - not just the affected agent's leave - meaning all other agents' valid PTO requests also fail to sync.

Technical Details: Stack trace confirmed: com.iex.tv.services.api.core.model.service.TvServiceException: null at HrDirectComponent.forEachTimeOffGroup(). Root source: Optional.orElseThrow() at WorkdayDeltaService.generateDelta(WorkdayDeltaService.java:67) when agent snapshot cannot be retrieved. DB investigation showed R_HRSYSTEMSYNCMAPPING missing WFMId = 185937 (agent deleted from WD). Multiple agents affected across different dates.

Data Sync Risk: No built-in indicator exists to detect inconsistencies between WFM and Workday. If agents are added or removed in Workday, the same changes must be manually synchronized in WFM. Customer confirmed they manually compared WFM vs WD and found no visible mismatch, but the underlying sync gap persists.

Latest Update (May 14, 2026): Customer (Todd Robinson) reported that HF 8.0.8.2 appears to have resolved the issue. Customer is looking forward to the waitlist issue resolution in 8.0.9. QA testing on the linked bug WFM-174596 completed as of May 14.

Workaround: Individual workaround applied - skip processing leaves for agents whose sync mapping is missing in R_HRSYSTEMSYNCMAPPING, and continue processing remaining agents' leaves.

Fix Version & Bug Analysis

Bug: WFM-174596 - POST PTO job should process leaves despite some agents' sync mapping missing in R_HRSYSTEMSYNCMAPPING

Status: Resolved (QA completed May 14, 2026)

Fix Version(s): 8.0.Future | CCB triaged P2

Source: Linked via 'Fixes' relationship

Root Cause (from bug): TvServiceException thrown when agent deleted from Workday but future leave still exists in R_hractiontimeoffrequest. System should skip the missing-mapping agent and continue processing remaining agents rather than aborting the entire batch.

Components Affected: Services (WebService Calls) - HrDirectComponent, WorkdayDeltaService

Additional Context: CCB triaged P2, 8.0.Future and newer. CCB question raised: Can this be fixed in 8.1.5 and 8.2 before 8.0.x? Customer on 8.0.x so 8.0.Future is the primary delivery path.

### Next Steps

- Confirm with customer (Todd Robinson) whether HF 8.0.8.2 fully resolved the issue with no recurrence

- Ensure WFM-174596 fix is scheduled into 8.0.9 SP release for permanent fix

- Provide customer guidance on periodic manual WFM-Workday sync verification until automated monitoring is added

## WFM-173223 - United Health Group - LivePerson ACD OAuth 500 Errors | Issue at LivePerson End | Retry Fix Pending May 17

Ticket: WFM-173223 | Case: CSTK0180153 | CS4528441

Status: Pending Support | Assignee: Kaushal Bajaj | Impact: High

Category: ACD Integration (LivePerson ACD 96) | WFM Version: 8.1

### Description

United Health Group is experiencing recurring 500 Internal Server Errors in the integration between NICE WFM ASC (ASCWS version 2.8.0) and LivePerson ACD (Account 43133687). Agents' state events are being dropped when LivePerson fails to successfully deliver them after 3 retry attempts. The impact is agents missing activities in WFM Agent Activity view, affecting adherence accuracy.

### Work Done

Root Cause Identified (LivePerson Side): Through extensive log analysis and joint calls with UHG and LivePerson (April 17, April 22-23, April 28 meetings), root cause was isolated to LivePerson's OAuth token handling. LivePerson invokes the Token Generation API every 15 minutes, but NICE logs show multiple LP requests occurring within the same second - indicating LP is not properly caching the token. The 500 Internal Server Errors are occurring on the OAuth token API endpoint (/oauth/token), not the agent metrics API.

NICE System Behavior Confirmed: Based on NICE Apache log analysis, NICE has NEVER returned a 500 response to LivePerson's Agent State API. The only response codes sent were 401 (token expired) and 200 (success). LivePerson's perspective that they receive 500s appears to be confusion between their internal error handling and the 401 responses they receive when presenting an expired token.

LP Retry Mechanism Gap: When LP's 3-retry mechanism is exhausted, the agent state event is permanently lost. Analysis of LP's 27-Apr log showed approximately 9 events with 3-failed-attempt sequences in a 24-hour window. Most events eventually receive 200 responses after 6 x 401 responses, but 1-2 events per day are truly lost (e.g., agent jtogonon seq 9280 had no 200).

LP Action Underway: LivePerson is implementing retry count increase from 3 to 5. Approval was pending as of May 14, with planned deployment on May 17, 2026. LP opened their own support case 01509109 for this.

Collaboration: Weekly sync calls maintained with UHG and LivePerson. Last call May 15. Agreement to keep task open until at least May 19 to monitor Apache logs after LP's May 17 deployment.

Fix Version & Bug Analysis

No 'is fixed by' linked issue found. No bug IDs referenced in comments. Fix version not determinable from current Jira data.

### Next Steps

- Monitor NICE Apache logs on May 19 (after LP's May 17 retry mechanism deployment) for reduction/elimination of dropped agent state events

- Confirm LP deployed retry count increase from 3 to 5 on May 17

- If events still dropped after LP change, escalate to LP for token caching implementation review

- Consider closure once LP change is validated and no further NICE-side action items remain

## WFM-175030 - Discover Financial Services - ACD Node Race Condition | Bug WFM-176275 | Fix Targeted 8.0.9/8.0.10

Ticket: WFM-175030 | Case: CSTK0182944 | CS4726703

Status: Pending Support | Assignee: Kaushal Bajaj | Impact: Medium

Category: ACD Integration (Cisco) | WFM Version: 8.0.4.1 (Linux, PostgreSQL)

### Description

Discover Financial Services experiences intermittent agent activity 'drag' (agent states stuck) after every monthly cloud maintenance window. The issue affects random agents on random ACDs, requiring sequential ACD restart as a workaround - but even sequential restart frequently fails, requiring multiple attempts. This is a continuation of previously resolved case CSTK0163846 where sequential restart was the recommended solution.

### Work Done

Root Cause Identified: Race condition in Cisco ACD Node configure() method at JVM startup. Each Cisco channel uses two decoders sharing a single connection slot: GeotelProtocol (smart decoder, understands Cisco message framing) and ChannelProtocol (generic pass-through). At startup, each channel briefly assigns the generic decoder before switching to the smart decoder by overwriting the same memory field.

Race Condition Mechanism: If the network connection is established during the narrow window when the generic ChannelProtocol decoder is in place, the channel permanently binds to the wrong decoder for the entire life of that connection. With the generic decoder active, incoming Cisco messages are not properly framed. When multiple messages arrive coalesced in one TCP packet (common under load), the entire packet is rejected. Result: 40-70% of inbound agent state events silently dropped on affected channels, never reaching SWXEVD for processing.

Evidence from Logs (May 11 Analysis): Log analysis confirmed presence of 'Received an invalid message' errors. When Cisco PG resets the connection, affected channels reconnect and re-execute configure() correctly, binding to GeotelProtocol. This is why the partial workaround of multiple sequential restarts eventually works.

Workaround: Cisco connection reset triggers channel reconnection, causing proper re-binding to GeotelProtocol decoder and resolving the dropped-events condition. Pending customer confirmation of whether this is operationally feasible.

Fix Version & Bug Analysis

Bug: WFM-176275 - Race condition in Cisco Node causes channels to bind to ChannelProtocol instead of GeotelProtocol at Startup

Status: New (CCB Triage in progress)

Fix Version(s): 8.0.Future | CCB triaged P2 | Team targeting 8.0.10 (~Sep 2026), CCB recommending 8.0.9

Source: Linked via 'Fixes' relationship

Root Cause (from bug): Race condition in configure() causes channels to permanently bind to the generic ChannelProtocol decoder instead of the Cisco-aware GeotelProtocol decoder. Affected channels silently drop 40-70% of coalesced TCP reads.

Components Affected: ACD Node (Cisco)

Additional Context: CCB (Anand Krishnaswamy, May 14): Recommends including in 8.0.9 as there may not be a 8.0.10, and even if there is, Q3 timing is too late for the customer. CCB also asking if Discover is upgrading to 8.1.x - if so, fix could be delivered there instead. Also @Rahul Walunj FYI - discussed in escalations review this week.

### Next Steps

- URGENT: Confirm with Susovan/CCB whether WFM-176275 can be included in 8.0.9 rather than 8.0.10

- Confirm whether Discover Financial has plans to upgrade to 8.1.x (this affects fix delivery strategy)

- Get customer confirmation on feasibility of the Cisco connection reset workaround

- Evaluate workaround options to mitigate customer impact before permanent fix ships

## WFM-170739 - Eversource Energy - Standby Activity Code Not Recognized in RTA | SWXEVD Suspected | Investigation Ongoing

Ticket: WFM-170739 | Case: CSTK0176420 | CS4530257

Status: In Progress | Assignee: Sanket Nikam | Impact: High

Category: ACD Integration | WFM Version: 8.1.2.0 (RCP 8.1.0 Build 186331, Linux, PostgreSQL)

### Description

Eversource Energy continues to experience a recurring issue where the 'Standby' activity code scheduled prior to agent shifts is not being recognized in Real-Time Adherence (RTA). When the scheduled activity is 'Standby', the RTA screen displays 'Unscheduled' instead. This issue has been reported in at least three prior cases (CS4449026, CS4443682, and referenced case WT-009109) and remains unresolved. The customer requires a permanent fix rather than repeated workarounds.

### Work Done

Symptom Confirmed: In RTA screen, agents scheduled with 'Standby' activity code at 2:30 AM show as 'Unscheduled' even though Schedule Management correctly shows 'Standby' as the current scheduled activity. This indicates a disconnect between schedule data and RTA processing, suspected in the SWXEVD component.

Test Reproduction (May 2026 Activity): Customer was asked to add 'Standby' code to agents Santos, Jennifer (ID 39754656) and Dias, John (ID 39012239) for May 2-4. DB query showed correct schedule records via R_SWXSCHEDULE. Both agents showed as 'Unscheduled' in RTA when Rohan logged in at 6:45 AM. After waiting several hours, they were still unscheduled. Only after manually touching/editing the schedule did the issue resolve for those agents.

Live Call Scheduled (May 15, 7 AM EST): A joint call was scheduled with Eversource to observe the issue in real-time before any schedule modification, and to capture agent data and DB snapshots before and after changes. Data was shared with Sanket Nikam post-call for analysis.

Historical Context: This issue has been escalated multiple times. Prior case WT-009109 was closed without resolution. The pattern consistently involves Standby codes appearing before shift start (midnight through early morning), and agents eventually being shown correctly once the shift starts or schedules are manually touched.

Fix Version & Bug Analysis

No 'is fixed by' linked issue found. No bug IDs referenced in comments. Fix version not determinable from current Jira data.

### Next Steps

- Sanket Nikam to analyze DB and schedule data captured during the May 15 live call

- Identify specific code path in SWXEVD where Standby activity code lookup fails when scheduled before shift start

- Determine if this requires a code fix in SWXEVD or is a configuration/data issue

- Log a bug if root cause is a product defect, and engage CCB for fix version targeting

- Provide interim workaround guidance to customer if investigation identifies a reproducible trigger

## WFM-174996 - SaskEnergy - SWXIFACE CSV Parser Skips Rows on Linux | Bug WFM-176228 | Workaround Confirmed | Fix Targeted 8.0.10

Ticket: WFM-174996 | Case: CSTK0182889 | CS4705170

Status: In Progress | Assignee: Tushar Patil | Impact: High

Category: ACD Integration (Amazon Connect) | WFM Version: 8.0.3 (Linux, PostgreSQL)

### Description

SaskEnergy is experiencing data discrepancy between Amazon Connect (AWS) and NICE IEX WFM on call counts for 15-minute reporting intervals. Multiple intervals show 0 calls in NICE IEX while AWS reports actual call activity. The issue is intermittent and affects specific queue/interval combinations, making it appear as data loss during intraday processing. Example: Q-2026-03-30T160000Z processes correctly, while Q-2026-03-30T161500Z processes but shows zero values.

### Work Done

Root Cause Identified (SWXIFACE): The Amazon Connect Queue CSV file export from AWS includes a column 'Service Level 120 seconds' that was not originally in the CSV specification. The Pentaho CsvInput reader in SWXIFACE is configured to read only 19 fields from the reordered 20-column CSV. On Linux servers, when the 20th column ('Service Level 120 seconds') is empty for a row (typical for outbound-only queues with no incoming contacts), the CsvInput parser's byte-position logic causes the immediately following row to be silently skipped and lost.

Platform-Specific Behavior: The CsvWriter.java in plugins/com.iex.tv.swxiface.stepplugins uses System.getProperty('line.separator'), which returns '\n' (LF) on Linux and '\r\n' (CRLF) on Windows. The Pentaho NIO scanner handles the empty-trailing-column case correctly on Windows because '\r' provides an unambiguous end-of-record signal. On Linux, the bare '\n' causes the parser to misinterpret the byte boundary, consuming the first character of the next row as continuation data, causing silent row loss. This explains why the issue is Linux-specific.

Resolution (Workaround Confirmed May 14): With support from the VRS team, the 'Service Level 120 seconds' column was disabled in SaskEnergy's AWS Queue CSV export configuration. Customer confirmed on May 14 that all intervals are now posting and displaying correctly in IEX. Permanent code fix (hardcode CRLF in CsvWriter.java) is in progress for the product build.

Fix Version & Bug Analysis

Bug: WFM-176228 - Queue Stats Records Silently Skipped on Linux (CSV parser row-skip bug)

Status: New (CCB Triage pending)

Fix Version(s): 8.0.Future | CCB discussion: team targeting 8.0.10 (~Sep 2026), CCB asking about 8.1.x upgrade path

Source: Linked via 'Fixes' relationship

Root Cause (from bug): CsvWriter.java uses System.getProperty('line.separator') producing LF on Linux. When 'Service Level 120 seconds' column is empty, Pentaho NIO CsvInput parser skips the next row on Linux due to incorrect line boundary detection. Fix: hardcode CRLF ('\r\n') in CsvWriter.java.

Components Affected: SWXIFACE (swxiface component - CsvWriter.java in stepplugins)

Additional Context: Fix on IEX side, not Amazon Connect. Affected version confirmed 8.0.3. CCB asked about 8.1.x upgrade eligibility. Workaround available and confirmed working for SaskEnergy.

### Next Steps

- Validate that SaskEnergy's issue remains resolved with the column-removal workaround (follow up in 1-2 weeks)

- Implement permanent fix: hardcode CRLF in CsvWriter.java and validate on both Linux and Windows

- CCB to determine fix version target - consider pulling into 8.0.9 given confirmed customer impact and available workaround evidence

- Confirm whether SaskEnergy has plans to upgrade to 8.1.x for delivery timing decision

## WFM-176333 - CHHJ Franchising LLC - Post-Maintenance RTA Feed Loss | 'Unrecognized SID' Errors | Root Cause Under Investigation

Ticket: WFM-176333 | Case: CSTK0184402 | CS4734184

Status: In Progress | Assignee: Tushar Patil | Impact: High

Category: WFM Monitoring | WFM Version: 8.0

### Description

CHHJ Franchising LLC loses the RTA feed after every scheduled cloud maintenance window. This has been a recurring issue over the past 8 months, affecting MUs 1001-1008 and 2001-2002. Agents are being incorrectly marked as out of adherence because the ACD is reporting correct agent states but IEX is reflecting incorrect actual codes. The customer is frustrated with having to open a support ticket after every maintenance cycle.

### Work Done

Root Cause Analysis (Ongoing): ACD-side log review confirmed correct agent states are being transmitted. IEX-side analysis identified 'unrecognized field: SID' errors in PBX logs during the affected window. These errors are causing failures in processing and updating agent states within IEX. The ServiceWrapper service was stopped during the previous maintenance window (part of standard CAP tool patching across approximately 3,000 WFM servers) without a specific restart sequence.

Architecture: ASC and WFM are hosted on separate servers. All services (WFM nodes, ASC, RTA, Historical) were stopped and started using the CAP tool with no specific sequence enforced. After restart, new states begin flowing but some agents get stuck in the same state again. Partial recovery was observed (majority of agents) but 4-5 agents remain affected.

Key Finding: The 'unrecognized field: SID' error is the specific technical indicator triggering the agent state processing failure. This suggests a compatibility issue between the ASC service version/configuration and the SID field introduced in a newer protocol version or a field not expected by the current ASCWS 2.8.0 configuration.

Pending Customer Clarification: Tushar Patil requested: exact duration/timeframe when agent state was stuck, startup sequence after maintenance, whether service restart resolved partially or fully, and which specific agents recovered. Responses received on May 15 confirmed services stopped/started via CAP tool without specific sequence, and that restart does NOT fully resolve the issue.

Fix Version & Bug Analysis

No 'is fixed by' linked issue found. No bug IDs referenced in comments. Fix version not determinable from current Jira data.

### Next Steps

- URGENT: Analyze 'unrecognized field: SID' root cause - identify which service version introduced SID field and whether ASC/ASCWS configuration requires update

- Engage R&D to investigate whether SID field handling needs to be added to the ASC processing pipeline

- Develop a standard post-maintenance service restart sequence that prevents the SID error from occurring

- Consider proactive monitoring to detect RTA feed loss immediately after maintenance windows

## WFM-176414 - TELUS Health Singapore - Amazon Connect RTA Down Post-Maintenance | IEX Talker Config + Session Expiry | Recurring Issue

Ticket: WFM-176414 | Case: CSTK0184493 | CS4761776

Status: In Progress | Assignee: Kaushal Bajaj | Impact: Medium

Category: ACD Integration (Amazon Connect) | WFM Version: 8.0

### Description

TELUS Health Singapore Pte Ltd experiences complete loss of RTA for their Amazon Connect integration (ACD 1 & 2) after maintenance windows. All agent statuses show as 'Unknown'. The issue recurred after February 2026 and April 2026 maintenance activities. The customer shares the IEX server with RBS (whose RTA continues to work), isolating the problem to the TELUS Health North American ES team configuration.

### Work Done

Root Cause (Configuration): Investigation of ASC server logs (wrapper, PBX, IEX Talker) showed no ACD state updates being received. Reviewing the configuration file revealed incorrect IEX Talker configuration: Tenant IDs and Product IDs were set from 1 to 302, which is incorrect for TELUS Health's deployment. Correcting this configuration and restarting the service restored RTA functionality.

Session Expiry Investigation: Kaushal Bajaj also identified credential renewal/timeout issues in the wrapper logs. The #21.aws.sessionExpiryTime is inconsistently configured across ASC servers: ASC2 has 900 seconds (15 minutes), while ASC3 and ASC4 had 3600 seconds (60 minutes) during the previous occurrence. This inconsistency means credentials expire quickly on ASC2, potentially causing service disruption if the rtaAdapter service is not restarted promptly.

Workaround Applied: IEX Talker configuration corrected. rtaAdapter service restarted. RTA started working as expected with ACD states successfully received after the configuration fix.

Recurring Pattern: The issue recurs after each maintenance window, suggesting that either (a) the maintenance process resets the IEX Talker configuration to incorrect values, or (b) the session expiry causes a failure that is not auto-recovered. Network team analysis of AWS endpoint availability during maintenance has not yet been performed.

Fix Version & Bug Analysis

No 'is fixed by' linked issue found. No bug IDs referenced in comments. Fix version not determinable from current Jira data.

### Next Steps

- Investigate why IEX Talker configuration reverts to incorrect values (1-302 range) after maintenance - identify if this is a configuration management/automation issue

- Standardize aws.sessionExpiryTime across all ASC servers (recommend 3600 seconds minimum)

- Engage network team to understand AWS endpoint unavailability duration and frequency during maintenance windows

- Implement automated post-maintenance validation check for IEX Talker configuration and rtaAdapter service health

## WFM-176505 - Government Employees Insurance Company (GEICO) - Workday Time Off Integration Failures | R&D Testing Required

Ticket: WFM-176505 | Case: CSTK0184600 | CS4726390

Status: Open | Assignee: Ritesh Pawar | Impact: Medium

Category: HR Integration (Workday) | WFM Version: 8.0

### Description

Government Employees Insurance Company (GEICO) is experiencing widespread failures in the Workday Time Off integration. Multiple time-off operations - add, delete, shorten, extend, and move - fail when performed via Webstation, EEM, and TOM. Issues include cancellations not syncing to Workday, changes not propagating, SOAP errors, and incorrect event handling (new events created instead of updates). This is a reopen of previously resolved case CSTK0168445 (handled by Ritesh Pawar).

### Work Done

Issue Scope: 17 documented test cases with failures across all time-off operation types. Representative failures include: Delete via Webstation - cancellation not synced to Workday (Test 1); Shorten via Webstation - change not synced (Test 2); Add via EEM - SOAP error (Tests 8, 9, 10); Add+Generate Schedules via TOM - events merged incorrectly (Test 12); Delete/Shorten/Move/Extend via TOM - various sync failures (Tests 14-17).

Customer Expectation from Q4 Agreement: GEICO reports that the agreed next steps from their last meeting in Q4 were: (1) NICE R&D to modify security setup in their internal Workday test environment and test it internally, and (2) R&D to advise whether obtaining balances, making time-off requests, and cancelling requests via the API works with the GEICO-recommended security setup. If it works, GEICO will re-establish security and connectivity for resumed testing. If not, GEICO needs R&D resources for real-time troubleshooting.

Status: Newly opened as of May 15, 2026. No investigation findings yet. Components identified: Authentication, Audit, Actions, Settings (HR Integration, Workday).

Fix Version & Bug Analysis

No 'is fixed by' linked issue found. No bug IDs referenced in comments. Fix version not determinable from current Jira data.

### Next Steps

- HIGH PRIORITY: Ritesh Pawar to execute the Q4-agreed action item: configure GEICO's recommended Workday security setup in NICE R&D test environment

- Test all Workday API operations (get balances, make time-off requests, cancel time-off requests) with the recommended security configuration

- Report findings to GEICO - if working, provide instructions for them to re-establish connectivity; if not working, schedule real-time joint troubleshooting session

- Review prior case CSTK0168445 findings to avoid repeating investigated paths

# Critical Actions Required

URGENT:

- WFM-176275 (Discover Financial): CCB to decide whether race-condition bug targets 8.0.9 (recommended) or 8.0.10. Customer on 8.0.4.1, cannot wait until Sep 26.

- WFM-176333 (CHHJ Franchising): Investigate 'unrecognized field: SID' error. Recurring post-maintenance RTA loss for 8 months is unacceptable - root cause must be permanently resolved.

- WFM-176414 (TELUS Health): Identify why IEX Talker configuration reverts after maintenance. Standardize aws.sessionExpiryTime across all ASC servers.

HIGH PRIORITY:

- WFM-176505 (GEICO): Ritesh Pawar to execute Q4-agreed R&D environment testing with GEICO's Workday security setup. Case is newly opened and requires immediate R&D action to maintain customer trust.

- WFM-173128 (CBE Companies): Confirm HF 8.0.8.2 resolution with customer and ensure WFM-174596 bug is scheduled into 8.0.9.

- WFM-173223 (UHG): Monitor Apache logs after LP's May 17 retry mechanism deployment. Confirm LP implemented retry count increase to 5.

- WFM-170739 (Eversource Energy): Sanket Nikam to analyze May 15 live call data and identify SWXEVD root cause for Standby activity code recognition failure. Recurring unresolved escalation - must be closed with permanent fix.

MONITORING:

- WFM-174996 (SaskEnergy): Verify workaround (column removal) continues to hold. Ensure WFM-176228 fix is codified and scheduled for 8.0.9 or 8.0.10.

IEX WFM Integrations R&D | Escalation Report | May 18, 2026 | CONFIDENTIAL - INTERNAL USE ONLY