# IEX WFM Integrations - Escalation Report

Report Date: June 22, 2026

Source: Structure Board - Integrations Filter

# Executive Summary

Total Active Integrations Escalations: 6

Status Distribution:

| Status | Count |
| --- | --- |
| In Progress | 3 |
| Pending Support | 2 |
| Resolved (Pending Closure) | 1 |

Critical Findings:

• 1 escalation (WFM-177334) customer-confirmed resolved, ready for closure

• 3 In Progress escalations have identified root causes and linked bug fixes

• 1 escalation (CHHJ) is recurring post-maintenance issue - critical customer satisfaction concern

• 1 escalation (Chewy) pending customer debug logs - no fix version yet

• Fix versions: 8.1.Future (2 tickets) – 8.1.6 and 8.1.7, 26.3 (1 ticket) – June end, 26.4 (1 ticket) – mid July

# Escalation Details

## WFM-170739 - EVERSOURCE ENERGY – Fix targeted for 8.1.7

Customer: EVERSOURCE ENERGY (CSTK0176420)

Component: SWXEVD

Status: In Progress | Assignee: Sanket Nikam

Description:

Agents with "Standby" activity scheduled before shift start appear as "Unscheduled" in RTA. Issue persists until schedule manually edited. RTA shows incorrect adherence tracking causing operational impact.

Root Cause & Findings:

Schedule loader writes midnight handover note before next-day plan loads. The note records "at midnight → nothing." When plan loads hours later, the stale note is not updated. At midnight, the system reads the stale note and marks agents as Unscheduled.

Fix Version & Bug Analysis:

Bug: WFM-177693 – Standby agents show "Unscheduled" in RTA at business-day boundary until manual schedule edit

Status: New

Fix Version: 8.1.Future

Source: Linked via "is fixed by" relationship

Component: SWXEVD

Next Steps:

Bug fix in progress. Fix will update schedule loader to refresh midnight handover notes when next-day plan loads, ensuring Standby activities are properly recognized at day boundary.

## WFM-176333 - CHHJ Franchising LLC – Fix targeted for 26.4 – Mid July

Customer: CHHJ Franchising LLC (CSTK0184402)

Component: ASC - Twilio + Generic RTA

Status: Pending Support | Assignee: Kaushal Bajaj

Description:

Post scheduled cloud maintenance, customer loses RTA feed repeatedly over past 8 months. Agents incorrectly marked as out of adherence. Impacts MUs 1001-1008 and 2001-2002. Customer frustrated by need to open ticket after every maintenance.

Root Cause & Findings:

Twilio sends webhooks with "activity_name: null" for certain workers. Producer.parseRTAFeed() creates AgentStatusData(email, null) with no null guard. Null entry persists in AgentStateMap indefinitely. When WFM reconnects after maintenance, AgentStateMap.getArrayList() attempts new String(null) → NullPointerException. Every reconnection attempt fails; only recovery is manual ASC restart.

Fix Version & Bug Analysis:

Bug: WFM-178280 – [Twilio ASC] Storing null events in AgentStateMap leads to NPE during reconnection with Generic RTA

Status: New

Fix Version: 26.4

Source: Linked via "is fixed by" relationship

Component: ASC - Twilio + Generic RTA

Next Steps:

Bug created to improve null event handling and resiliency. Awaiting customer input on why Twilio sends null activity events. Fix will add null guards in AgentStateMap processing and cleanup logic to prevent indefinite persistence of invalid entries.

## WFM-176906 - BET365 GROUP LIMITED – Fix targeted for 26.3

Customer: BET365 GROUP LIMITED (CSTK0185260)

Component: Zendesk Extractor

Status: In Progress | Assignee: Sanket Nikam

Description:

Frequent OOM errors in Zendesk extractor. TicketsMap reached 48,624 entries with 0 removals, exhausting 8GB heap within 3-11 hours, causing GC overhead limit exceeded crashes and CSV data loss.

Root Cause & Findings:

In-memory TicketsMap grows unboundedly: (1) Entries accumulate for all non-closed tickets permanently, (2) Unconfigured channels create leaked entries, (3) Audit tracking data never cleared, (4) Redundant JSON parsing amplifies GC pressure. Active tickets range 30K-200K; lifecycle 24hrs-7 days.

Fix Version & Bug Analysis:

Bug: WFM-177178 – Zendesk Historic Extractor — Unbounded in-memory Tickets Map causes OOM crashes and data loss

Status: In Progress

Fix Version: 26.3

Source: Linked via "is fixed by" relationship

Component: Zendesk Extractor

Next Steps:

Defect raised for upcoming Zendesk release. Fix will implement TTL-based eviction, clear unconfigured channel entries, and purge audit data to prevent unbounded map growth.

## WFM-176982 - Assurant Inc – Fix targeted for 8.1.6

Customer: Assurant Inc (CSTK0185372)

Component: SWXIFACE

Status: In Progress | Assignee: Sanket Nikam

Description:

Queue 10023 removed from Contact Type in May 2024 but remains active in Cisco UCCE ACD. Historical file processing inserts records into r_agtqueuestats for agents in MU 6000100 with queue 10023, causing incorrect estimated staff calculations.

Root Cause & Findings:

Queue de-assigned from CT but still active in Cisco and receiving contacts. SWXIFACE job processes historical files containing queue 10023 data without proper entity assignment validation. Customer intentionally kept queue active for different line of business.

Fix Version & Bug Analysis:

Bug: WFM-173234 – Unexpected r_agtqueuestats records appearing for queue not assigned to any CT

Status: In Progress

Fix Version: 8.1.Future

Source: Linked via "is fixed by" relationship

Component: SWXIFACE

Next Steps:

Working on fix to add entity assignment validation in SWXIFACE historical processing. Fix will prevent insertion of queue stats when queue not assigned to agent's CT, avoiding estimated staff miscalculations.

## WFM-177334 - CCI IT Ireland LTD – Customer Issue Resolved

Customer: CCI IT Ireland LTD (CSTK0185755)

Component: QPC MIG Connector (Third-party)

Status: Resolved (Pending Closure) | Assignee: Ritesh Pawar

Description:

Metro historical data not including AWT time, impacting accuracy of AHT. Intraday intervals display Red due to missing data. Customer reported AWT=0 despite raw interval files showing valid WorkTime values.

Root Cause & Findings:

Interval files from customer contained format issue: data rows have 16 columns but header has only 15. Empty column inserted after CT name. QPC MIG connector is third-party (not NICE-developed). WorkTime value persisted as 0 in WFM database even though source file shows valid values, indicating data ingestion/parsing problem.

Fix Version & Bug Analysis:

Customer-side issue resolved. No NICE bug fix required.

Next Steps:

Customer confirmed closure on June 19. Issue resolved on customer side. Ticket ready for formal closure.

## WFM-178342 - Chewy, Inc – Investigation ongoing

Customer: Chewy, Inc (CSTK0186648)

Component: ASC - Genesys

Status: Pending Support | Assignee: Ritesh Pawar

Description:

Customer testing callbacks on Genesys interface. Callback information generated for outbound queue instead of inbound queue. Callbacks not included in inbound AHT calculation despite ASC config set to represent callbacks as inbound.

Root Cause & Findings:

Investigation ongoing. Awaiting DEBUG-level logs for callback scenarios: (1) callback within single interval, (2) callback spanning multiple intervals. Customer provided logs on June 18; R&D analyzing queue configuration differences.

Fix Version & Bug Analysis:

No linked bug found. Root cause investigation in progress.

Next Steps:

URGENT: Pending customer clarification on queue configuration differences between test queue and production queues where callbacks initiated. R&D analyzing debug logs to identify root cause of callback routing to wrong queue.

# Critical Actions Required

• URGENT: WFM-178342 (Chewy) - Obtain customer debug logs and queue configuration details to complete root cause analysis

• CRITICAL: WFM-176333 (CHHJ) - Recurring post-maintenance RTA failure is major customer satisfaction issue. Prioritize 26.4 fix deployment and proactively monitor maintenance windows

• HIGH PRIORITY: WFM-177693, WFM-177178, WFM-173234, WFM-178280 - Track bug fixes through QA and release deployment

• Confirm fix version deployment timelines with Release Management for 8.1.Future, 26.3, and 26.4

• Close WFM-177334 (CCI IT Ireland) - customer confirmed resolution